# 4. Agile Development

## 4.1 Agile Project Charter

- Project Objective

To design and develop TradeIQ, a web-based stock analysis and prediction system that enables users to visualize historical stock trends, evaluate technical indicators such as RSI, MA50, MA200, and access machine learning-based price prediction features through an interactive and responsive dashboard.

- Stakeholders (Student, Users, Mentor)

Student: Responsible for planning, design, development, testing, and documentation of the complete project.

Users: End users who analyze stock data, view charts, and use prediction features for informed decision-making.

Mentor: Supervises progress, reviews sprint deliverables, and guides quality, scope, and academic alignment.

- Technology Stack

Frontend: React.js, Vite, HTML5, CSS3, JavaScript, Tailwind CSS

Backend: Django, Django REST Framework, Python

Database: SQLite / PostgreSQL

Data Processing and ML: Pandas, NumPy, scikit-learn, joblib

Visualization: Chart.js / Plotly, candlestick and technical indicator charts

Development Tools: VS Code, Git, GitHub, Postman

Deployment: Local server deployment and production-ready configuration for web hosting

- Success Criteria

A fully functional and responsive TradeIQ platform with secure login and smooth navigation.

Accurate display of stock charts, indicators, and analysis components.

Working backend APIs for stock data, research, prediction, and user interaction.

Successful machine learning integration for stock trend prediction.

Clean, academic-grade documentation and reliable test coverage with all major flows validated.

Final application deployment with stable performance and optimized user experience.

- High-Level Timeline (Week-wise)

| Week | Planned Activity | Output |
| --- | --- | --- |
| Week 1 | Requirement analysis and project scoping | Approved scope, feature list, and system objectives |
| Week 2 | UI wireframing and visual planning | Initial dashboard, login, and research panel layouts |
| Week 3 | Frontend implementation | Core screens and responsive interface |
| Week 4 | Backend development and API integration | API endpoints, data flow, and service connectivity |
| Week 5 | Technical indicators implementation | RSI, MA50, MA200, and trend analysis modules |
| Week 6 | Machine learning prediction system | Prediction pipeline and model integration |
| Week 7 | Final integration and optimization | System refinement, testing, and deployment preparation |

## 4.2 Agile Roadmap

| Sprint | Dates | Phase | Sprint Goal | Key Deliverables |
| --- | --- | --- | --- | --- |
| Sprint 1 | Week 1-2 | Planning and Design | Requirement Analysis & UI Design | Requirement specification, sitemap, wireframes, component planning |
| Sprint 2 | Week 3-4 | Frontend Development | Frontend Development (Dashboard, UI) | Responsive dashboard, login page, navigation, charts layout |
| Sprint 3 | Week 5-6 | Backend Integration | Backend Development & API Integration | Django APIs, data models, authentication, frontend-backend connection |
| Sprint 4 | Week 7-8 | Analytics Module | Stock Indicators (RSI, MA50, MA200, Trend Analysis) | Indicator calculations, analytics dashboard, trend visualization |
| Sprint 5 | Week 9-10 | Intelligence Module | Machine Learning Prediction System | Prediction model, inference pipeline, result display, model validation |
| Sprint 6 | Week 11-12 | Finalization and Delivery | Final Integration, Optimization & Deployment | End-to-end integration, bug fixes, performance tuning, deployment |

## 4.3 Sprint-wise Agile User Stories (FOR ALL 6 SPRINTS)

### Sprint 1: Requirement Analysis & UI Design

| ID | User Type | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| US-01 | Student | As a student, I want to define the system requirements clearly, so that the project scope remains focused and measurable. | Requirements are documented; scope is approved by mentor; all major features are identified. |
| US-02 | User | As a user, I want an intuitive dashboard layout, so that I can access stock information easily. | Wireframes show dashboard structure; navigation is clearly defined; layout supports usability. |
| US-03 | Mentor | As a mentor, I want to review the planned UI structure, so that I can confirm academic and functional suitability. | UI flow is presented; mentor feedback is recorded; revisions are incorporated. |

### Sprint 2: Frontend Development (Dashboard, UI)

| ID | User Type | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| US-04 | User | As a user, I want a responsive dashboard, so that I can access the application on different devices. | Dashboard adapts to screen sizes; core sections remain usable; layout is visually consistent. |
| US-05 | User | As a user, I want a login page, so that I can securely access my account. | Login form validates input; authentication flow is connected; errors are displayed appropriately. |
| US-06 | User | As a user, I want chart components on the dashboard, so that I can visually interpret stock movements. | Charts load correctly; chart controls are visible; data sections are aligned with the UI design. |

### Sprint 3: Backend Development & API Integration

| ID | User Type | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| US-07 | Student | As a student, I want backend APIs for stock data retrieval, so that the frontend can display live and historical stock information. | API endpoints return structured data; responses are validated; frontend receives usable JSON. |
| US-08 | User | As a user, I want secure authentication support, so that my account information remains protected. | User registration and login work correctly; session or token handling is functional; invalid access is blocked. |
| US-09 | Mentor | As a mentor, I want integrated frontend-backend communication, so that the system operates as a complete application. | API calls succeed without critical errors; data flows between modules; integration is demonstrated. |

### Sprint 4: Stock Indicators (RSI, MA50, MA200, Trend Analysis)

| ID | User Type | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| US-10 | User | As a user, I want RSI values displayed, so that I can assess overbought and oversold conditions. | RSI is calculated accurately; values are shown on the interface; chart updates reflect the indicator. |
| US-11 | User | As a user, I want MA50 and MA200 indicators, so that I can identify short-term and long-term trends. | Moving averages are plotted correctly; trend interpretation is visible; values align with stock data. |
| US-12 | Student | As a student, I want trend analysis logic, so that I can provide meaningful stock interpretation. | Trend direction is computed; results are displayed clearly; analysis is consistent with indicator data. |

### Sprint 5: Machine Learning Prediction System

| ID | User Type | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| US-13 | User | As a user, I want stock price predictions, so that I can estimate possible future market movement. | Prediction output is generated; forecast values are displayed; prediction module handles valid inputs. |
| US-14 | Student | As a student, I want the trained model integrated into the application, so that predictions can be generated from historical data. | Model loads successfully; input preprocessing works; prediction pipeline returns results reliably. |
| US-15 | Mentor | As a mentor, I want the prediction system validated, so that I can assess model usefulness and reliability. | Model evaluation is documented; prediction results are reviewed; limitations are noted. |

### Sprint 6: Final Integration, Optimization & Deployment

| ID | User Type | User Story | Acceptance Criteria |
| --- | --- | --- | --- |
| US-16 | User | As a user, I want the full application to run smoothly, so that I can use all features without interruption. | All modules are integrated; pages load correctly; no major functional errors remain. |
| US-17 | Student | As a student, I want to optimize performance, so that the application responds efficiently. | Loading time is improved; redundant operations are reduced; user experience is stable. |
| US-18 | Mentor | As a mentor, I want the final system deployed and documented, so that the project can be evaluated academically. | Deployment is completed; documentation is finalized; final demonstration is ready. |

## 4.4 Sprint-wise Wireframe Section

### Sprint 1 Wireframe

[Figure: Sprint 1 Wireframe]

The initial wireframe focused on the overall information architecture of TradeIQ. The layout included a clean landing page, a structured dashboard area, a login module, and a research-oriented panel for stock insights. The objective was to establish a professional interface hierarchy before development.

### Sprint 2 Wireframe

[Figure: Sprint 2 Wireframe]

The Sprint 2 UI emphasized the main dashboard, navigation bar, summary cards, stock search area, and chart containers. The design approach prioritized clarity, responsive alignment, and visually balanced placement of chart widgets and account access controls.

### Sprint 3 Wireframe

[Figure: Sprint 3 Wireframe]

The backend-supported UI wireframe included the login interface, authenticated dashboard flow, and structured data presentation areas. The research panel and analytics sections were positioned to receive stock data from API services in a consistent layout.

### Sprint 4 Wireframe

[Figure: Sprint 4 Wireframe]

This wireframe introduced technical analysis views with RSI, MA50, MA200, and trend interpretation sections. The dashboard layout was extended to support indicator plots alongside price charts for easier comparison of signals.

### Sprint 5 Wireframe

[Figure: Sprint 5 Wireframe]

The machine learning prediction interface was designed to show forecast output, historical price context, and a model result panel. The UI supported a research-style workflow where users could compare predicted movement against chart history.

### Sprint 6 Wireframe

[Figure: Sprint 6 Wireframe]

The final wireframe represented the complete application with integrated dashboard, charts, login, research panel, indicators, and prediction output. The final layout was optimized for usability, visual consistency, and deployment readiness.

## 4.5 Sprint-wise Agile Release Plan

| Module | Description |
| --- | --- |
| Sprint 1 Release | Requirement documentation, project scope, UI wireframes, and design blueprint for TradeIQ. |
| Sprint 2 Release | Responsive frontend dashboard, login interface, navigation structure, and chart layout. |
| Sprint 3 Release | Backend APIs, authentication flow, database interaction, and frontend-backend integration. |
| Sprint 4 Release | RSI, MA50, MA200, and trend analysis modules with visual analytics support. |
| Sprint 5 Release | Machine learning prediction engine integrated with the stock analysis workflow. |
| Sprint 6 Release | Final integrated version with testing, optimization, documentation, and deployment. |

## 4.6 Sprint-wise Agile Backlog

| Task ID | Task Name | Task Description | Priority | Estimated Days | Acceptance Criteria | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TB-01 | Requirement Gathering | Collect and document functional and non-functional requirements for TradeIQ. | High | 2 | Requirements are complete and reviewed. | Done |
| TB-02 | UI Wireframing | Design the initial layout for dashboard, login, and research sections. | High | 2 | Wireframes are prepared and approved. | Done |
| TB-03 | Component Planning | Identify reusable frontend components and page structure. | Medium | 1 | Component map is finalized. | Done |
| TB-04 | Dashboard UI Build | Develop the main dashboard interface with responsive sections. | High | 3 | Dashboard renders correctly on desktop and mobile. | Done |
| TB-05 | Login Page Development | Implement login form and authentication UI. | High | 2 | Login flow is functional and validated. | Done |
| TB-06 | Chart Layout Integration | Add chart containers and visual data display sections. | High | 2 | Charts are displayed with correct layout. | Done |
| TB-07 | API Endpoint Design | Create backend endpoints for stock data and user services. | High | 3 | API responses are structured and accessible. | Done |
| TB-08 | Authentication Backend | Implement secure backend authentication and session handling. | High | 2 | Login and user access controls work correctly. | Done |
| TB-09 | Frontend-Backend Link | Connect frontend pages with Django APIs. | High | 3 | UI receives data from backend successfully. | Done |
| TB-10 | RSI Implementation | Compute and display RSI values on stock charts. | High | 2 | RSI values are accurate and visible. | Done |
| TB-11 | Moving Average Indicators | Implement MA50 and MA200 calculations and chart overlays. | High | 2 | Moving averages align with stock data. | Done |
| TB-12 | Trend Analysis Logic | Add trend detection and interpretation logic. | Medium | 2 | Trend status is displayed correctly. | Done |
| TB-13 | ML Model Integration | Integrate trained prediction model into application workflow. | High | 3 | Prediction module loads and executes. | Done |
| TB-14 | Prediction UI | Design the prediction output section for users. | High | 2 | Forecast output is clearly presented. | Done |
| TB-15 | Model Validation | Test model predictions against historical patterns. | Medium | 2 | Results are stable and documented. | Done |
| TB-16 | Final System Integration | Merge all modules into a single application flow. | High | 3 | All modules work together without major errors. | Done |
| TB-17 | Optimization | Improve performance, usability, and rendering efficiency. | Medium | 2 | Application runs smoothly and efficiently. | Done |
| TB-18 | Deployment Preparation | Prepare final deployment build and documentation. | High | 2 | Deployment package is ready for submission. | Done |

## 4.7 Sprint-wise Agile Test Plan

| TC ID | Test Case Name | Module | Precondition | Test Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-01 | Requirement Validation | Sprint 1 | Project charter prepared | Review requirement document and compare against scope | Requirements are complete and consistent | As expected | Pass |
| TC-02 | Wireframe Review | Sprint 1 | UI draft available | Check dashboard, login, and research panel wireframes | Wireframes match project objectives | As expected | Pass |
| TC-03 | Responsive Dashboard Check | Sprint 2 | Frontend build available | Open dashboard on different screen sizes | Layout remains responsive and usable | As expected | Pass |
| TC-04 | Login Form Verification | Sprint 2 | Login page implemented | Enter valid and invalid credentials | Valid login succeeds, invalid login shows error | As expected | Pass |
| TC-05 | API Data Fetch Test | Sprint 3 | Backend running | Request stock data from API | API returns valid JSON response | As expected | Pass |
| TC-06 | Authentication Flow Test | Sprint 3 | User account available | Register/login and access protected pages | Protected routes work correctly | As expected | Pass |
| TC-07 | RSI Calculation Test | Sprint 4 | Historical data loaded | Generate RSI for selected stock | RSI values are calculated accurately | As expected | Pass |
| TC-08 | MA50 and MA200 Test | Sprint 4 | Chart module active | Plot moving averages on price chart | MA lines appear correctly on chart | As expected | Pass |
| TC-09 | Trend Analysis Test | Sprint 4 | Indicator data available | Review computed market trend | Trend status is displayed correctly | As expected | Pass |
| TC-10 | Prediction Output Test | Sprint 5 | ML model integrated | Submit stock input for prediction | Prediction result is generated successfully | As expected | Pass |
| TC-11 | Model Loading Test | Sprint 5 | Trained model file available | Start application and load model | Model loads without runtime errors | As expected | Pass |
| TC-12 | Final Integration Test | Sprint 6 | All modules completed | Navigate through full application workflow | All features operate as one integrated system | As expected | Pass |

## 4.8 Sprint-wise Agile Burn Down Chart

### Sprint 1 Burn Down Chart

[Figure: Sprint 1 Burn Down Chart]

Sprint 1 burn down tracking showed a steady reduction in planned tasks as requirements were finalized and wireframes were completed. The trend reflected strong progress in planning and design with no major scope deviation.

### Sprint 2 Burn Down Chart

[Figure: Sprint 2 Burn Down Chart]

Sprint 2 burn down indicated consistent completion of frontend tasks across the sprint duration. The chart demonstrated that dashboard development, login UI, and chart layout work were completed within the planned time frame.

### Sprint 3 Burn Down Chart

[Figure: Sprint 3 Burn Down Chart]

Sprint 3 burn down followed the expected downward pattern as backend endpoints and integration tasks were completed. The chart confirmed stable development velocity during API implementation and frontend-backend connectivity.

### Sprint 4 Burn Down Chart

[Figure: Sprint 4 Burn Down Chart]

Sprint 4 burn down displayed gradual task completion while the technical indicator module was implemented. The trend confirmed that RSI, MA50, MA200, and trend analysis features were completed in an organized manner.

### Sprint 5 Burn Down Chart

[Figure: Sprint 5 Burn Down Chart]

Sprint 5 burn down showed measured progress as the machine learning prediction system was integrated and validated. The chart reflected the additional effort required for model setup and inference testing, while still reaching sprint completion successfully.

### Sprint 6 Burn Down Chart

[Figure: Sprint 6 Burn Down Chart]

Sprint 6 burn down demonstrated final stabilization, with remaining tasks decreasing as integration, optimization, and deployment preparation were completed. The burn down pattern confirmed readiness for final review and academic submission.